WORDBLITZ

Game Design & Development Document

Multiplayer Voice-Powered Word Unscramble  ·  PWA  ·  v1.0

# 1. Product Overview

## 1.1  Vision Statement

WordBlitz is a real-time multiplayer word-unscrambling game played entirely by voice. Two or more players race to shout the correct answer first — the faster your mouth, the higher your score. Built as a Progressive Web App, it runs on any device, installs to the home screen, and works offline.

## 1.2  Core Product Pillars

- Voice-first gameplay — speech recognition is the primary input mechanic

- Real-time competition — both players see the same scrambled word simultaneously

- Zero friction — no app store, no login required; join via link in seconds

- Category depth — curated word banks across Bible, Animals, Countries, Movies & more

- PWA-native — installable, offline-capable, push notification support

## 1.3  Target Audience

| Primary | Families & friend groups (ages 10–40) wanting quick, laugh-out-loud mobile games |
| --- | --- |
| Secondary | Church groups, youth fellowships, schools using category-based learning games |
| Tertiary | Competitive word game enthusiasts seeking real-time multiplayer depth |

## 1.4  Unique Value Proposition

Most word games are turn-based and silent. WordBlitz turns unscrambling into a social, vocal, real-time race — you can play it across a room or across the world. The game works equally well on a family sofa (same room, shared device) or between friends in different cities (each on their own phone).

# 2. Brand Identity

## 2.1  Name & Tagline

| App Name | WordBlitz |
| --- | --- |
| Tagline | Say it faster. |
| Sub-tagline | The multiplayer word race you play with your voice |
| Domain target | wordblitz.app or playwordblitz.com |

## 2.2  Brand Personality

- Energetic — fast-paced, punchy, never boring

- Playful — humour, colour, bounce; accessible to all ages

- Competitive — the thrill of being first; scoring, streaks, bragging rights

- Trustworthy — clean UI, no dark patterns, safe for families

## 2.3  Colour System

| Screen | Purpose | Key Components |
| --- | --- | --- |
| Electric Blue | #00D4FF / RGB(0, 212, 255) | Primary brand, active states, CTAs, timer arcs |
| Hot Coral | #FF4D6D / RGB(255, 77, 109) | Player 2 identity, danger states, incorrect answers |
| Volt Green | #AAFF00 / RGB(170, 255, 0) | Correct answers, achievements, progress fills |
| Gold | #FFD700 / RGB(255, 215, 0) | Scores, winner crown, premium accents |
| Deep Space | #07080F / RGB(7, 8, 15) | App background, letter tile faces |
| Card Dark | #1A1F2E / RGB(26, 31, 46) | Surface cards, panels |

## 2.4  Typography

| Display / Logo | Boogaloo — chunky, playful, arcade energy |
| --- | --- |
| Numerics / Score | Black Han Sans — heavy, impactful, Korean-born bold numerals |
| UI / Body | DM Sans — clean legibility, modern, readable at small sizes |
| Fallback stack | system-ui, -apple-system, sans-serif |

## 2.5  Logo Concept

The WordBlitz wordmark uses Boogaloo at display weight with a two-tone gradient split: 'WORD' in Electric Blue-to-Volt-Green, 'BLITZ' in Hot-Coral-to-Gold. The lightning bolt glyph (⚡) sits between the two words or above the mark as an icon-only variant. Letter tiles arranged diagonally form the app icon — a 'W' tile in neon blue with a glowing edge.

Icon variants:

- Full wordmark — for splash, onboarding, marketing

- Compact mark — 'WB' monogram on letter tile, for app icon (512×512, 192×192, 72×72)

- Dark & light modes — deep space background / white background variants

# 3. Game Design

## 3.1  Core Mechanics

- A scrambled word is displayed to all players simultaneously

- All active players' microphones listen concurrently

- First player whose speech-to-text transcript matches the correct word wins the round

- One point is awarded; if no one answers before the timer expires, no points are given

- The game advances to the next word; rounds continue until the queue is exhausted

- Final scores determine the winner; tie results in a lightning tie-break round

## 3.2  Game Configuration

| Rounds per game | 5 / 8 / 10 / 15 (host selects) |
| --- | --- |
| Round timer | 10 / 15 / 20 seconds (host selects) |
| Players | 2–6 players per room |
| Categories | Bible Books, Animals, Countries, Capitals, Fruits, Movies (expandable) |
| Difficulty | Easy (≤6 letters), Medium (≤9), Hard (10+), Mixed |

## 3.3  Word Bank Architecture

Each category contains 30–60 curated words. The game engine randomly samples the configured round count from the active category. Word difficulty is pre-tagged so difficulty filters work without re-curating lists. Future: Claude API integration generates 20 fresh words per session on demand.

## 3.4  Screen Flow

| Screen | Purpose | Key Components |
| --- | --- | --- |
| Splash | Brand entry, install prompt | Animated logo, 'Tap to Play' CTA, PWA install banner |
| Lobby | Player name entry | Name inputs for P1/P2+, colour assignment, avatar picker |
| Setup | Game configuration | Category grid, round count, timer, difficulty selector |
| Waiting Room | Pre-game synchronisation | Room code display, QR share, player ready toggle, host start |
| Countdown | Tension build | 3D '3-2-1 GO!' animation with category reveal |
| Game | Core gameplay loop | Scrambled letter tiles, radial timer, score orbs, voice wave, manual tap fallback |
| Round Result | Feedback between rounds | Tile flip reveal, winner flash, score delta, next word preview |
| Game Over | Final results | Podium display, accuracy stats, share card, rematch / new game |

## 3.5  Scoring System

- Correct first answer: +1 point standard

- Speed bonus (future): +0.5 if answered in first 5 seconds

- Streak bonus (future): +0.25 per consecutive correct answer beyond 3

- Time-expired round: 0 points; word revealed

- Tie-break: single sudden-death word; first correct answer wins

# 4. Technical Architecture

## 4.1  Stack Overview

| Frontend Framework | React 18 + Vite 5 |
| --- | --- |
| PWA Layer | vite-plugin-pwa + Workbox |
| Styling | CSS Modules + custom 3D CSS transforms |
| 3D / Animation | CSS preserve-3d, GSAP for orchestration |
| Realtime / Multiplayer | Supabase Realtime (WebSocket channels) |
| Auth | Supabase Anonymous Auth → optional social login |
| Voice Recognition | Web Speech API (primary) + Whisper API (fallback) |
| State Management | Zustand |
| Hosting | Vercel / Netlify (edge, global CDN) |
| CI/CD | GitHub Actions → auto-deploy on main merge |

## 4.2  PWA Specification

- manifest.json — name, short_name, icons (72→512px), theme_color, display: standalone

- Service Worker — Workbox precache all static assets; stale-while-revalidate for word banks

- Offline mode — cached word banks allow single-player practice without internet

- Install prompt — custom A2HS banner on first visit; deferred until after first game

- Push notifications — Web Push API; 'Friend challenged you to a rematch' alerts

- App badges — unread challenge count on iOS/Android home screen icon

## 4.3  Multiplayer Architecture

WordBlitz uses Supabase Realtime for WebSocket-based room synchronisation. No custom backend server is required for v1.0, keeping infrastructure costs near-zero at launch.

Database Schema

- rooms — id, code (6-char), host_id, category, status, current_word_index, word_queue (encrypted), created_at, expires_at

- room_players — room_id, user_id, display_name, score, is_ready, last_answer_hash, answered_at

- game_events — room_id, event_type (word_start / answer_correct / timeout), payload, created_at

Room Lifecycle

- Host creates room → generates 6-char uppercase code → subscribes to room channel

- Guest enters code or scans QR → joins room channel → appears in waiting room

- Host clicks 'Start' → server function shuffles & encrypts word queue, sets status = 'playing'

- Each round: server broadcasts current_word_index → clients scramble locally (same seed)

- Client detects correct answer → sends answer event with timestamp → server validates first-in

- Server broadcasts winner → clients animate result → server advances index

## 4.4  Voice Recognition Strategy

| Primary | Web Speech API — zero latency, no cost, works on Chrome/Edge/Safari |
| --- | --- |
| Fallback | Whisper API (OpenAI) — server-side STT for browsers without Speech API |
| Answer matching | Normalise to uppercase A-Z, check if transcript includes the target word |
| Anti-cheat | Server validates answer timestamp; earliest valid response wins |
| Noise handling | Confidence threshold > 0.7; interim results discarded until isFinal |

# 5. Development Roadmap

| Phase | Focus | Duration | Key Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Foundation + Single Device | 2 weeks | Playable prototype, all screens, voice working |
| Phase 2 | PWA + Offline | 1 week | Installable, offline word banks, manifest complete |
| Phase 3 | Real Multiplayer | 2 weeks | Supabase rooms, room codes, cross-device sync |
| Phase 4 | Polish + Branding | 1 week | Final 3D UI, sound FX, haptics, brand assets |
| Phase 5 | Beta + Feedback | 2 weeks | Closed beta, analytics, crash reporting, fixes |
| Phase 6 | Launch | 1 week | Public launch, ASO (TWA for Play Store), PR |

## 5.1  Phase 1 — Foundation (Weeks 1–2)

- Vite + React project scaffold with PWA plugin

- All 7 screens built and navigable (Splash → Lobby → Setup → Countdown → Game → Results)

- Word banks for all 6 categories loaded and scramble algorithm working

- Web Speech API integration with real-time transcript display

- Single-device 2-player mode (manual tap fallback when no mic)

- CSS 3D letter tile component with flip animation

- Radial timer, score orbs, voice wave visualiser

## 5.2  Phase 2 — PWA (Week 3)

- manifest.json with full icon set generated from brand assets

- Workbox service worker — precache static, cache-first word banks

- Offline splash and single-player practice mode

- Custom install banner (deferred prompt)

- Meta tags, og:image, Twitter card for share previews

## 5.3  Phase 3 — Multiplayer (Weeks 4–5)

- Supabase project setup — rooms, room_players, game_events tables

- Room creation flow with 6-char code generation

- QR code generation for instant mobile invite

- Waiting room with real-time player list and ready toggles

- Game state sync — word index, scores, round results via Realtime

- Server-side answer validation (Edge Function) to prevent race conditions

- Rejoin flow for dropped connections

## 5.4  Phase 4 — Polish (Week 6)

- Sound design — correct answer ding, wrong buzz, countdown beeps, winner fanfare

- Haptic feedback — vibration API on mobile for correct/wrong answers

- Share card — auto-generated PNG of game results for social posting

- Onboarding flow — 3-slide tutorial on first launch

- Accessibility — ARIA labels, focus management, reduced-motion alternative

# 6. Monetisation Strategy

## 6.1  Phase 1 — Free (Launch)

WordBlitz launches completely free with no ads, no paywalls, and no login required. The goal is rapid user acquisition and organic sharing through the viral mechanic of challenge invites.

## 6.2  Phase 2 — WordBlitz Pro

| Price | £2.49/month or £14.99/year (one-time lifetime £29.99) |
| --- | --- |
| Exclusive categories | Sports, Science, History, Nigerian Trivia, Tech & Coding |
| Custom rooms | Password-protected private leagues, persistent leaderboards |
| Avatar & themes | Unlockable board themes, letter tile skins, animated backgrounds |
| Stats dashboard | Win rate, fastest answers, category accuracy, streak history |

## 6.3  Phase 3 — Group & Education

- Church / youth group licences — up to 30 players in one room, custom category upload

- School & tutoring tier — teacher dashboard, custom word lists, student progress tracking

- Corporate team building — branded rooms, HR analytics, bulk billing

# 7. Success Metrics

## 7.1  Launch KPIs  (Month 1)

| Installs (PWA A2HS) | 500+ |
| --- | --- |
| Games played | 2,000+ |
| D7 Retention | > 25% |
| Avg session duration | > 8 minutes |
| Room invite conversion | > 40% of invites joined |

## 7.2  Growth KPIs  (Month 3)

- Monthly Active Users: 5,000+

- Pro conversion rate: > 3% of MAU

- Viral coefficient: > 1.2 (each user invites 1.2 others on average)

- App Store rating (TWA): 4.5+

# 8. Risks & Mitigations

| Screen | Purpose | Key Components |
| --- | --- | --- |
| Speech API browser gaps | iOS Safari has limited Speech API support | Whisper API server-side fallback; manual tap mode always available |
| Answer race conditions | Two players answer simultaneously — who wins? | Server Edge Function receives both with timestamps; first-in wins, loser sees instant feedback |
| Supabase cold starts | Free tier Realtime can lag after inactivity | Keep-alive ping every 30s; upgrade to Pro at 500 DAU |
| Cheating / abuse | Players could type rather than speak | Server normalises answer hashes; rate-limit answers; future: server-side STT validation |
| Word bank exhaustion | Frequent players exhaust all words quickly | Claude API generates fresh themed word packs; community word submission pipeline in v2 |

# 9. Next Immediate Actions

- Finalise brand — approve colour palette, commission logo SVG, generate icon set

- Set up GitHub repo — Vite + React + PWA template with ESLint, Prettier, Husky

- Create Supabase project — provision DB schema, enable Realtime, set up Row-Level Security

- Build Phase 1 prototype — all screens wired, voice working, single device playable

- User test with family / fellowship group — gather first feedback session

- Register domain and deploy to Vercel — shareable link for beta invites

Document prepared for: WordBlitz  ·  v1.0  ·  Confidential